10 CREATIVE SOLUTIONS SDN BHD (10CS)

Consultant, Solution & Innovation (CSI) Department

CSI DIGITAL OPERATING PLATFORM

System Requirements Document (SRD)

Work Order, Resource Capacity, Workload, KPI Evidence, Governance and Management Reporting Platform for CSI

| Document Type | System Requirements Document (SRD) |
| --- | --- |
| Department | Consultant, Solution & Innovation (CSI) |
| Version | 1.1 |
| Status | Draft ,For Solution Architect, Developer and Management Review and Approval |
| Date Prepared | 19 June 2026 (Rev 1.1) |
| Prepared By | Farhan Nordin, Head of Department, CSI |
| Classification | Internal ,10CS Confidential |

# Document Control

## Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 0.1 | 10 Jun 2026 | Farhan Nordin | Initial outline based on CSI Internal Work Order & Capacity Management System architecture analysis |
| 0.5 | 16 Jun 2026 | Farhan Nordin | Expanded functional and data model detail; aligned to CSI Department Review evidence (work orders, capacity risk, CMT linkage) |
| 1.0 | 19 Jun 2026 | Farhan Nordin | Formal Product Requirements Document issued for Solution Architect, Developer and Management review and approval |
| 1.1 | 19 Jun 2026 | Farhan Nordin | Added Skills, Competency & Certification Management module; introduced Tender Registry as the primary business object (Tender → WO → Task → Effort); added Executive / Chairman Dashboard; expanded Reporting Requirements; revised Future Roadmap Phase 4 with AI-assisted and predictive capabilities; replaced platform direction with a Next.js / PostgreSQL architecture |

## Approval Sign-Off

This document requires review and sign-off from the three audiences below before Phase 1 development is authorised. Approval indicates agreement with the scope, requirements and roadmap defined herein, not with implementation detail, which remains subject to technical design review.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by ,Solution Architect / HOD, CSI | Farhan Nordin |  |  |
| Reviewed by ,Developer / Technical Lead |  |  |  |
| Approved by ,Management / Chairman's Office |  |  |  |

## Distribution List

- Head of Department, CSI (Document Owner)

- Solution Architect / Enterprise Architecture function

- Assigned Developer(s) / Technical Lead

- 10CS Management and Chairman's Office

- Capacity Management Team (CMT) Lead, for interdependency awareness

# Table of Contents

Document Control	2

Revision History	2

Approval Sign-Off	2

Distribution List	2

Table of Contents	3

1. Executive Summary	5

2. Business Problem Statement	6

2.1 Fragmented Systems of Record	6

2.2 Consequences	6

3. Objectives	7

4. Scope	8

4.1 In-Scope Functional Domains	8

4.2 In-Scope Platform Capabilities	8

4.3 Tender as the Primary Business Object (v1.1)	9

5. Out of Scope	10

6. User Roles	11

6.1 Supplementary Role Attributes	11

7. Functional Requirements	12

7.1 WO Intake & Classification	12

7.2 Internal CSI WO Management	12

7.3 Assignment & Cascade	12

7.4 Solution Design Workspace (Types 1–3)	12

7.5 Consultancy Workspace (Types 4–5)	13

7.6 BIM Workspace (Types 6–11)	13

7.7 Project Monitoring (Type 12)	13

7.8 Governance & Documentation	13

7.9 Time & Effort Logging	13

7.10 SLA & Approval Engine	14

7.11 Capacity & Resource Planning	14

7.12 KPI & Performance Dashboard	14

7.13 Interdepartmental Collaboration Hub	14

7.14 Admin & Master Data	15

7.15 Skills, Competency & Certification Management (v1.1)	15

7.16 Tender Registry (v1.1)	15

8. Non-Functional Requirements	17

9. Business Process Flow	18

10. Use Cases	19

11. Data Model	20

12. Dashboard Requirements	22

12.1 Executive / Chairman Dashboard ,Widget Detail (v1.1)	22

13. Capacity Planning Logic	24

13.1 Daily Usable Hours	24

13.2 Utilization Bands	24

13.3 Tender / New-Commitment Scoring	24

13.4 Go/No-Go Evaluation	24

14. KPI Integration Logic	25

15. Reporting Requirements	26

15.1 Export and Scheduling	26

16. Future Roadmap	28

16.1 Platform Direction (Revised, v1.1)	28

# 1. Executive Summary

The CSI Digital Operating Platform is proposed as the internal execution system for the Consultant, Solution & Innovation (CSI) Department at 10 Creative Solutions Sdn Bhd (10CS). It is designed to manage CSI's internal work orders, resource capacity, workload distribution, KPI evidence, governance tracking and management reporting in a single, role-aware system, sitting downstream of 10CS's existing corporate Work Order / EWM system rather than replacing it.

CSI today already runs a real operating model ,a 12-type request taxonomy with RACI and SLA targets, a complexity-based approval hierarchy, a capacity formula built on daily usable hours and productivity factors, and a KPI cascade with role-specific targets. The problem is not the absence of a model; it is that the model is split across four disconnected artefacts ,a SharePoint work order list, a standalone Excel resource capacity model, a Word-based KPI cascade document, and a BPM/SOW spreadsheet that defines process but is never operated against in real time. None of these talk to one another, and reconciling them is manual, slow and error-prone.

The scale of what is currently being tracked by hand is material: CSI's live tracker spans 383 internal work order records and 7,421 logged effort hours with an 86.9% closure rate, supported by 26 staff across CSI and CMT. Cross-department evidence already shows 195 CMT opportunity records linked to CSI work orders, representing RM1.788 billion in submitted value influenced by CSI workload and 4,584 CSI hours directly traceable to that pipeline. This evidence currently has to be assembled by hand for every Chairman or Management briefing ,the most recent department review deck took a multi-day, slide-by-slide rebuild effort to produce.

The platform's purpose is consolidation, not reinvention. It formalises CSI's existing operating model into one connected system so that the HOD, Solution Manager, Team Leads, BIM Team Lead, Team Members and BIM Modelers all work against the same live data, and so that Management can see real-time capacity, KPI achievement and governance evidence without waiting for a manual rebuild.

This SRD is submitted for joint review and sign-off by the Solution Architect (feasibility and technical architecture), the Developer (build approach and effort estimation) and Management (priority, budget and Go decision). A phased delivery roadmap is proposed in Section 16 so that approval can be granted in stages rather than as a single large commitment.

# 2. Business Problem Statement

CSI's internal operations are currently supported by four separate artefacts, each of which serves its original purpose well in isolation but creates compounding risk when none of them are connected.

## 2.1 Fragmented Systems of Record

| Artefact | Current Role | Core Limitation |
| --- | --- | --- |
| SharePoint Work Order List | Shadow-tracks the internal CSI WO against the corporate external WO_No | Manual numbering, no enforced linkage to the external WO_No / ProjectCode, no SLA countdown, no complexity-based approval routing |
| Excel Resource Capacity Model | Calculates daily usable hours, department utilization and tender Go/No-Go decisions | Single file, single owner; only as current as the last manual Daily_Log entry; not visible to Team Leads or Team Members in real time |
| Word KPI Cascade Document | States role-specific KPI targets (e.g. HOD 8 registered / 3 won Opportunities of Interest (OI) annually) | Static text with no live linkage to actual WO, effort or OI data; achievement-to-date must be reconstructed by hand before every review |
| BPM / SOW Spreadsheet | Defines the 12-type request taxonomy, RACI matrix, SLA targets and complexity-based approval routing | Rich and precise on paper, but never operationalised ,no one currently checks an SLA clock against it in real time |

## 2.2 Consequences

The cumulative effect of this fragmentation is that the HOD and Management cannot answer two basic questions without manual reconciliation: "are we over capacity right now", and "is this KPI on track". Three concrete risks follow from this gap.

- Capacity blind spots at commitment time. Tender or work-order commitments are made before capacity is recalculated, the exact pattern behind CSI's own RM150 million tender disqualification lesson learned ,capacity exhaustion was discovered only after commitment, not before.

- Governance and audit exposure. Evidence required for ISO 9001, PDPA and MAMPU/KRISA review is scattered across four formats with no single audit trail of who assigned, approved or closed any given work order.

- Reporting overhead. Producing a Chairman or Management-level briefing ,work order trend, capacity risk, CMT-to-CSI value linkage ,currently requires a manual, multi-day rebuild each cycle rather than an export from a live system.

CSI therefore needs a single, role-aware, data-integrated platform purpose-built as its internal execution layer: one that absorbs the operating model already in use, rather than introducing a new one the department would need to relearn.

# 3. Objectives

The platform's objectives are framed against the specific gaps identified in Section 2, so that each objective is traceable to a named business problem rather than a generic system goal.

| # | Objective | Success Measure |
| --- | --- | --- |
| O1 | Establish a single internal system of record for all CSI work orders, permanently linked to the corporate external WO reference | Zero shadow-numbered work orders outside the system; 100% of internal CSI WOs traceable to an external WO_No |
| O2 | Provide real-time visibility into staff and department-level capacity utilization | Utilization figures refresh from live effort data, not a manually recalculated spreadsheet, within a defined staleness window |
| O3 | Automate Go/No-Go capacity evaluation before new work is committed | Every new tender or major WO commitment passes through a system-generated capacity projection before acceptance |
| O4 | Replace the static KPI cascade document with a live, role-cascaded KPI dashboard | Achievement-to-date for every role-level KPI is available on demand, with no manual reconstruction |
| O5 | Maintain a governance-grade audit trail across assignment, approval and closure | Every WO carries a complete, time-stamped trail suitable for ISO 9001, PDPA and MAMPU/KRISA review |
| O6 | Reduce Management and Chairman-level reporting effort from a multi-day manual rebuild to a same-day export | Standard reports generated directly from system data, requiring editorial review only, not data reconstruction |
| O7 | Preserve and formalise CSI's existing operating model rather than imposing an unfamiliar one | 12-type taxonomy, complexity tiers, role hierarchy and capacity formula carried into the system as configured master data, not redesigned |

# 4. Scope

The platform's scope is deliberately bounded to CSI's internal execution layer ,everything that happens once an external work order lands on CSI's desk, up to and including closure, KPI rollup and reporting.

## 4.1 In-Scope Functional Domains

The five business scope areas already defined in CSI's own BPM documentation map directly onto the platform's modules, and that granularity is preserved rather than flattened, since SLA, RACI and approval routing differ materially by request type.

| Domain | Request Types Covered | Historical Volume Share |
| --- | --- | --- |
| Solution Design | Type 1 ,Leads / Opportunity; Type 2 ,Tender / RFP; Type 3 ,Documentation | Highest-volume domain; 234 of 383 historical WOs |
| Consultancy | Type 4 ,Physical (site visits, prebid meetings, presentations); Type 5 ,Non-Physical (remote advisory) | 57 of 383 historical WOs |
| BIM | Types 6–11 ,Presales and Postsales, each split into ICT, Total Solution and Management, running through BPEP → LOD 300 → LOD 400 → LOD 500 | Lifecycle-managed separately due to milestone structure |
| Project Monitoring | Type 12 ,SoW handover to CPO, UAT status tracking, CST facilitation, closure readiness | Bridges CSI's presales role to CPO's post-sales delivery |
| Governance & Documentation | Cross-domain ,applies to every request type | Version control, ISO/PMBOK tagging, lessons-learned, SOC reference mapping |

## 4.2 In-Scope Platform Capabilities

- Internal CSI work order lifecycle: intake and classification, internal numbering, assignment and cascade, execution, evidence capture, approval, and closure

- Resource capacity planning for CSI and CMT staff (26 staff today, extensible to additional headcount and departments)

- Tender / new-commitment scoring and Go/No-Go capacity evaluation

- Role-cascaded KPI tracking, including Opportunity of Interest (OI) targets and BIM lifecycle milestone scoring

- Dashboards and reporting for HOD, Solution Manager, Team Lead / BIM Team Lead, Team Member / BIM Modeler, and Management

- Interdepartmental handoff visibility to CMT, CPO, CGI, CSA and CBA ,tracking the handoff point, not assuming ownership of those departments' internal workflows

- Administration of master data: request types, complexity tiers, multiplier factors, SLA targets and role-split percentages

- Skills, competency and certification management for CSI capability readiness, succession planning and resourcing decisions (new in v1.1 ,see Section 4.3 and Section 7.15)

- Tender Registry as the top-level business object, establishing Tender → WO → Task → Effort traceability across the platform (new in v1.1 ,see Section 4.3 and Section 7.16)

## 4.3 Tender as the Primary Business Object (v1.1)

Version 1.0 of this platform was work-order-centric: the internal CSI WO was the highest-level object, with the external WO reference as its only upstream anchor. Version 1.1 introduces the Tender as a primary business object sitting above the work order, reflecting the reality that most of CSI's highest-value work ,Solution Design Types 1 and 2 in particular ,originates as a tender or opportunity that later decomposes into multiple internal work orders, tasks and logged effort entries.

The resulting hierarchy is Tender → WO → Task → Effort. A single Tender record may have many linked CSI_WO records (for example, separate work orders for technical solutioning, BIM coordination and documentation under the same tender); each CSI_WO continues to carry its own assignment, effort log and evidence exactly as defined in Sections 7.2–7.3 and 7.9. This is an additive change: existing work orders that are not tender-linked continue to operate exactly as in v1.0, with the TenderID field simply left blank.

# 5. Out of Scope

The following are explicitly excluded from this platform's scope. Several of these are deliberate boundary decisions to keep the system focused on CSI's internal execution layer, rather than gaps to be filled later within the same release.

| Excluded Item | Rationale |
| --- | --- |
| Replacement of the corporate external Work Order / EWM system | This platform consumes the external WO_No, ProjectCode and source-department reference as seed data; it is the internal layer downstream of intake, not a replacement for it |
| HR, payroll, leave management or performance appraisal systems | Productivity Factor and staff Status (Active / Inactive / On Leave) are capacity-planning inputs only, not HR records of truth |
| Financial invoicing, billing or accounts receivable processing | CMT's commercial and costing systems remain authoritative for revenue recognition; this platform tracks workload-to-value linkage as evidence only ,described deliberately as "revenue-influenced value", not as a financial posting |
| Full project management / PMO delivery toolset | Post-award delivery is CPO's domain; this platform's involvement ends at SoW handover and the closure-readiness checkpoint |
| BIM authoring tools (e.g. Revit, Navisworks) | The platform tracks BIM lifecycle milestones, clash logs and evidence; it does not replace modelling software |
| Client-facing or external stakeholder portal access | This is an internal CSI execution system for Phase 1–2; external access is not addressed in this SRD |
| A dedicated native mobile application | Mobile-responsive web access is in scope for field and site use cases (e.g. BIM site evidence capture); a native app is a candidate for the Future Roadmap, not this release |

# 6. User Roles

Six system roles are defined, mapping directly onto CSI's existing role legend. Job title (e.g. "Presales Executive", "BIM Manager") and system role (e.g. "Team Member", "BIM Team Lead") are kept as two separate fields on the Staff record, since both vocabularies are in active use across CSI's existing documentation and need to survive into the new system without forcing a rename exercise on staff.

| System Role | Reports To | Core Permissions | Capacity Scope |
| --- | --- | --- | --- |
| HOD | Management / SVP (outside system) | Full visibility across CSI; creates and assigns any CSI WO; final approval for Complexity-3 items; owns the governance dashboard, the OI target (8 registered / 3 won annually) and department-level settings | Department-wide |
| Solution Manager | HOD | Creates and assigns WO within the Solution Design, Consultancy and BIM streams; Complexity-2 approval; manages OI tracking across Team Leads; reviews technical quality before escalation | Stream-wide (all Team Leads and the BIM Team Lead reporting to them) |
| Team Lead | Solution Manager | Receives WO assigned by the HOD or Solution Manager; re-assigns within their pod; Complexity-1 approval; reviews Team Member deliverables before closure; owns a 3 registered / 1 won annual OI target | Own team / pod |
| Team Member | Team Lead (or directly HOD / Solution Manager) | Executes assigned WO; logs daily effort hours; uploads evidence and deliverables; confirms work completion | Self |
| BIM Team Lead | Solution Manager | Manages the BIM-specific lifecycle (BPEP, LOD 300 / 400 / 500 milestones, clash logs); assigns to BIM Modelers; excluded from OI ownership | Own BIM team |
| BIM Modeler | BIM Team Lead | Executes modelling and drawing tasks; logs version-control records and evidence | Self |

## 6.1 Supplementary Role Attributes

- Pod / sub-team grouping. CSI's live tracker already shows an informal Team A/B/C/D grouping under each Team Lead. This is formalised as a SubTeam attribute on the Staff record rather than a separate role, since it is a grouping label, not an approval tier.

- System configuration permission. None of the six roles inherently owns master-data configuration (complexity tiers, multiplier factors, SLA targets, request-type taxonomy). Rather than introduce a seventh role, a lightweight System Configuration permission flag is attached to the HOD, optionally delegable to one Solution Manager.

# 7. Functional Requirements

Functional requirements are grouped by module, mirroring the platform's intended structure rather than a flat numbered list, so that each requirement can be traced to the workspace or capability that will deliver it. Priority follows MoSCoW: Must (required for Phase 1 viability), Should (expected, may shift phase), Could (desirable, candidate for later phases).

## 7.1 WO Intake & Classification

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | Capture the external WO reference (WO_No, ProjectCode, source department, end user, received date) as the seed record for any new internal CSI WO | Must |
| FR-02 | Classify every new request against the 12-type taxonomy (Types 1–12) and the associated domain (Solution Design, Consultancy, BIM, Project Monitoring) | Must |
| FR-03 | Capture IndicativeValue and ComplexityValue scoring at intake, consistent with the existing tracker fields | Must |
| FR-04 | Auto-suggest a TaskScore and Complexity tier (1, 2 or 3) on save, based on configured scoring rules | Should |
| FR-05 | Prevent creation of a duplicate internal WO against the same external WO_No without an explicit override and reason | Should |

## 7.2 Internal CSI WO Management

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-06 | Auto-generate the internal CSI WO number in the existing 300-DDMMYYYY-NNN (CSI) format, permanently linked to the external WO_No | Must |
| FR-07 | Maintain a single-record view per WO showing external linkage, classification, assignment history, effort log, deliverables and approval trail | Must |
| FR-08 | Support WO status transitions (Open, In Progress, Pending Approval, Closed, On Hold) with timestamped status history | Must |
| FR-09 | Allow priority and due-date amendment with a logged reason, visible in the WO's audit trail | Should |

## 7.3 Assignment & Cascade

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-10 | Allow the HOD or Solution Manager to assign a WO directly to a Team Lead, BIM Team Lead or Team Member | Must |
| FR-11 | Allow a Team Lead or BIM Team Lead to re-assign within their own pod, retaining the original assignment record | Must |
| FR-12 | Retain a complete assignment history ,who assigned, to whom, when, and the reason for any reassignment | Must |
| FR-13 | Filter the assignee picker by sub-team / pod and current utilization band, so assignment decisions are capacity-aware at the point of assignment | Should |

## 7.4 Solution Design Workspace (Types 1–3)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-14 | Capture requirement details, vendor / principal sourcing log, and Bill of Materials / costing handoff reference to CMT | Must |
| FR-15 | Track SOC / compliance response status against tender requirements | Must |
| FR-16 | Maintain an e-Perolehan submission checklist where applicable | Should |

## 7.5 Consultancy Workspace (Types 4–5)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-17 | Log site visits, prebid meetings and client presentations with date, attendees and outcome | Must |
| FR-18 | Distinguish Physical (Type 4) from Non-Physical (Type 5) engagement for KPI and capacity evidence purposes | Must |

## 7.6 BIM Workspace (Types 6–11)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-19 | Maintain the BPEP document lifecycle and a milestone tracker for LOD 300, LOD 400 and LOD 500 | Must |
| FR-20 | Maintain a clash log with status, owner and resolution date | Must |
| FR-21 | Provide a BIM Coordinator / Modeler task board scoped to the BIM Team Lead's team | Should |
| FR-22 | Maintain a JKR verification checklist where the engagement requires it | Should |

## 7.7 Project Monitoring (Type 12)

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-23 | Record SoW handover to CPO with handover date and receiving owner | Must |
| FR-24 | Track UAT status and a CST facilitation log through to closure readiness | Must |

## 7.8 Governance & Documentation

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-25 | Maintain a version-controlled document repository per WO | Must |
| FR-26 | Support ISO / PMBOK process tagging on each WO lifecycle step | Should |
| FR-27 | Capture lessons-learned at closure, searchable across closed WOs | Should |
| FR-28 | Support SOC reference mapping for client-facing slide and report generation | Should |

## 7.9 Time & Effort Logging

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-29 | Allow daily effort entry per WO (date, staff, hours, notes), replacing the manual Daily_Log sheet | Must |
| FR-30 | Allow evidence and deliverable file upload tagged by evidence type, tied to the WO closure checklist | Must |
| FR-31 | Allow Team Members to confirm work completion, triggering the approval routing in Section 7.10 | Must |

## 7.10 SLA & Approval Engine

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-32 | Enforce stage SLAs: acknowledgement within 1 day, classification within 2 days, routing / assignment within 3 days, with a visible countdown | Must |
| FR-33 | Route closure approval automatically by Complexity tier: Tier 1 to Team Lead, Tier 2 to Solution Manager, Tier 3 to HOD | Must |
| FR-34 | Escalate or flag any WO that breaches its stage SLA, visible on the relevant role's dashboard | Should |

## 7.11 Capacity & Resource Planning

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-35 | Maintain a live Staff register (department, role, sub-team, productivity factor, daily usable hours, status), replacing the Resource Planner's Staff sheet | Must |
| FR-36 | Calculate individual and department-level utilization in real time from logged effort against assigned hours | Must |
| FR-37 | Provide a tender / new-commitment scoring engine across the six configured criteria, returning a weighted score and size tier | Must |
| FR-38 | Apply configured complexity multipliers (Rush, Consortium, Security Heavy, Custom Dev, Many Q&A, Onsite) to baseline hours | Must |
| FR-39 | Provide a Go/No-Go evaluator that projects utilization within a configurable planning horizon before a new commitment is accepted | Must |
| FR-40 | Log any HOD override of a No-Go recommendation with a mandatory justification, retained for audit | Should |

## 7.12 KPI & Performance Dashboard

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-41 | Provide a role-cascaded KPI scorecard for every system role, pulling directly from WO, effort and OI data rather than manual entry | Must |
| FR-42 | Track Opportunity of Interest (OI) registered / won counts against role-specific annual targets (HOD 8/3, Team Lead 3/1) | Must |
| FR-43 | Score BIM Team Lead and BIM Modeler performance against BIM lifecycle milestone adherence in place of OI ownership | Must |
| FR-44 | Provide a rollup view for HOD and Solution Manager showing team-level KPI achievement-to-date | Should |

## 7.13 Interdepartmental Collaboration Hub

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-45 | Provide structured handoff points to CMT (costing validation), CPO (project timeline), CGI (compliance audit), CSA (vendor / client insight) and CBA (training) | Should |
| FR-46 | Track handoff status (Pending, Received, Actioned) visible to both sending and receiving sides of the handoff | Should |

## 7.14 Admin & Master Data

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-47 | Provide an admin console for request types, complexity tiers, multiplier factors, SLA targets and role-split percentages | Must |
| FR-48 | Restrict master-data edit rights to the HOD and any delegated Solution Manager via the System Configuration permission | Must |
| FR-49 | Validate that role-split percentages sum to 100% per department before saving | Should |

## 7.15 Skills, Competency & Certification Management (v1.1)

This module provides visibility of CSI's capability readiness, succession planning and resource allocation based on actual, assessed competencies rather than job title alone. It spans eight configured technology areas ,Cloud, Cyber Security, Data Centre, Network, Enterprise Architecture, AI / HPC, BIM and Consultancy ,each scored on a four-level competency scale: Beginner, Intermediate, Advanced and Expert.

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-50 | Maintain a Skills inventory, each skill tagged to one of the configured technology domains | Must |
| FR-51 | Record a per-staff competency level (Beginner / Intermediate / Advanced / Expert) per skill, with last assessment date and assessor | Must |
| FR-52 | Maintain a Certification register per staff (certification name, vendor, level, issue date, expiry date, status, evidence file) | Must |
| FR-53 | Alert the staff member, their Team Lead and the HOD when a certification approaches expiry within a configurable window | Should |
| FR-54 | Maintain a Training Roadmap per staff member or pod, linking planned training to an identified skill or certification gap | Should |
| FR-55 | Provide succession-planning views showing depth of coverage per critical skill, including single-point-dependency flags where only one staff member holds Advanced or Expert level | Should |
| FR-56 | Track technology specialization assignment per staff against the configured technology domains, for use in assignment and Go/No-Go decisions | Could |

## 7.16 Tender Registry (v1.1)

This module introduces the Tender as a primary business object (Section 4.3), establishing the Tender → WO → Task → Effort hierarchy across the platform.

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-57 | Maintain a TENDER record capturing client, tender category, closing date, estimated value, submitted value, win value, status and tender owner | Must |
| FR-58 | Support tender status transitions ,Prospect, Qualified, In Progress, Submitted, Clarification, Won, Lost, Cancelled ,with timestamped history | Must |
| FR-59 | Allow one or more CSI_WO records to link to a parent TENDER, establishing Tender → WO → Task → Effort traceability | Must |
| FR-60 | Roll up linked WO count, assigned hours and logged effort to the parent Tender for pipeline value and resource-load reporting | Must |
| FR-61 | Surface tender pipeline value, win rate and upcoming closing dates on the Tender Dashboard (Section 12) | Should |

# 8. Non-Functional Requirements

Non-functional requirements are scoped to what a department-level internal system genuinely needs, rather than enterprise-wide platform assumptions that would inflate cost without corresponding benefit at CSI's current size.

| Category | Requirement |
| --- | --- |
| Performance | Standard screens load within 3 seconds under normal load; dashboard utilization figures refresh with no more than 5 minutes of staleness from the last logged effort entry |
| Availability | Target 99.5% uptime during business hours, aligned to the hosting platform's standard service levels |
| Security & Access Control | Role-based access control strictly matching the six system roles defined in Section 6, with capacity scope enforced server-side, not only in the UI |
| Data Privacy (PDPA) | Staff personal and performance data handled in line with Malaysia's Personal Data Protection Act; access to individual KPI and utilization data restricted to the staff member, their direct reporting line, and the HOD |
| Auditability | An immutable audit log of all assignment, approval, override and closure actions, retained per 10CS's document retention policy |
| Usability | Mobile-responsive interface for field and site use cases, particularly daily effort logging and BIM site evidence capture; UI available in both Bahasa Malaysia and English |
| Scalability | Schema and role model must accommodate growth beyond the current 26 staff and beyond the CSI/CMT pairing to additional departments without redesign |
| Integration Readiness | Architecture designed for a future API integration with the corporate external WO/EWM system, removing manual external-reference entry, without requiring a schema change when that integration is built |
| Compliance Alignment | Structured to support ISO 9001 process evidence, MAMPU/KRISA SOC reference mapping, and PDPA data-subject handling on request |
| Backup & Disaster Recovery | Scheduled backup and recovery aligned to 10CS IT policy, with a defined recovery point and recovery time objective agreed at technical design stage |
| Browser Support | Modern evergreen browsers (Edge, Chrome); no legacy Internet Explorer support required |

# 9. Business Process Flow

The end-to-end flow below reflects the workflow CSI already follows informally, formalised with explicit SLA checkpoints and complexity-based approval routing. The corporate external WO system remains the system of record up to the point an external WO lands on CSI's desk; from that point on, this platform owns the process.

| Stage | Primary Actor(s) | SLA Checkpoint | Key Output |
| --- | --- | --- | --- |
| 1. External WO Received | Source department (CMT, CPO, CSA, CGI or named SVP) via the corporate WO/EWM system | — | External WO_No, ProjectCode and source reference available to CSI |
| 2. Internal CSI WO Created & Classified | HOD or Solution Manager | Acknowledgement within 1 day; classification within 2 days | Internal CSI WO number generated and linked to the external WO; request type, domain and complexity tier assigned |
| 3. Assignment & Cascade | HOD or Solution Manager assigns to Team Lead, BIM Team Lead or Team Member; Team Lead may further cascade within their pod | Routing / assignment within 3 days | Assignment record created; assignee notified |
| 4. Execution | Team Member or BIM Modeler | Per WO due date | Effort logged, evidence and deliverables uploaded, completion confirmed |
| 5. Review & Approval | Routed by complexity tier ,Team Lead (Tier 1), Solution Manager (Tier 2), HOD (Tier 3) | Per configured approval SLA | WO approved for closure or returned for rework with a logged reason |
| 6. Closure & Rollup | System (automated), reviewed by HOD / Solution Manager | — | WO closed; utilization, KPI and OI figures updated; governance evidence archived |

Two feedback loops are explicitly supported rather than treated as exceptions: a Team Lead may reassign within their pod at any point before closure, and a Solution Manager or HOD may escalate a WO upward if its complexity is reassessed mid-cycle. Both actions are captured in the assignment history defined under FR-12.

# 10. Use Cases

The use cases below describe the platform's core interactions from each role's perspective. They are written at a level suitable for both solution design and developer estimation, and are referenced by ID in subsequent design and test documentation.

| ID | Use Case | Primary Actor(s) | Trigger | Postcondition |
| --- | --- | --- | --- | --- |
| UC-01 | Create Internal CSI WO | HOD, Solution Manager | External WO received from the corporate system | Internal CSI WO created, numbered, classified and linked to the external reference |
| UC-02 | Assign / Cascade WO | HOD, Solution Manager, Team Lead, BIM Team Lead | New or reassigned WO requires an owner | Assignment recorded; assignee notified; assignment history updated |
| UC-03 | Log Daily Effort | Team Member, BIM Modeler | Work performed on an assigned WO during the day | Effort hours recorded against the WO; utilization figures updated |
| UC-04 | Upload Evidence & Request Closure | Team Member, Team Lead | Work on a WO is complete | Evidence and deliverables attached; WO moved to Pending Approval |
| UC-05 | Approve WO Closure by Complexity Tier | Team Lead, Solution Manager, HOD | WO reaches Pending Approval | WO approved and closed, or returned for rework with a logged reason |
| UC-06 | Evaluate Go/No-Go for a New Commitment | HOD, Solution Manager | A new tender or major WO is being considered | System returns a Go or No-Go recommendation with projected utilization; HOD may override with a logged justification |
| UC-07 | View Role KPI Scorecard | All roles (own KPI); HOD / Solution Manager (team rollup) | User opens the KPI dashboard | Current achievement-to-date displayed against the role's configured targets |
| UC-08 | Generate Management / Chairman Report | HOD | Scheduled reporting cycle or ad hoc request | Report exported in the requested format (PDF, Excel or PPTX) from live system data |

# 11. Data Model

The data model treats CSI's existing data sources as seed data, not a clean break from them. EXTERNAL_WO exists specifically so that the WO_No, ProjectCode, source department and end-user fields the corporate system already produces never need re-entry ,CSI_WO references it by foreign key rather than duplicating it.

| Entity | Key Fields | Purpose |
| --- | --- | --- |
| DEPARTMENT | DeptID, DeptName | CSI, CMT, CPO, CGI, CSA, CBA ,mirrors the source / destination department values already in CSI's tracker |
| ROLE | RoleID, RoleName | HOD, Solution Manager, Team Lead, Team Member, BIM Team Lead, BIM Modeler |
| STAFF | StaffID, Name, RoleID (FK), DeptID (FK), SubTeam, ProductivityFactor, DailyUsableHours, Status | Replaces the Resource Planner's Staff sheet; SubTeam carries forward the existing pod (A/B/C/D) grouping |
| EXTERNAL_WO | ExtWO_No (PK), ProjectCode, SourceDeptID (FK), EndUser, ReceivedDate, Status | The corporate-system reference record; system of record for external intake |
| CSI_WO | CSI_WO_No (PK), ExtWO_No (FK), TenderID (FK, nullable), RequestType (1–12), Domain, Title, Priority, IndicativeValue, ComplexityValue, TaskScore, TierID (FK), CreatedBy (FK), AssignedTo (FK), DueDate, Status | The internal work order, auto-numbered in the existing 300-DDMMYYYY-NNN (CSI) format; TenderID added in v1.1 to support the Tender → WO → Task → Effort hierarchy (Section 4.3) ,nullable so v1.0 work orders remain valid |
| ASSIGNMENT | AssignmentID (PK), CSI_WO_No (FK), StaffID (FK), AssignedHours, AssignedDate, AssignedBy | Full assignment chain, including Team Lead to Team Member cascades |
| EFFORT_LOG | LogID (PK), CSI_WO_No (FK), StaffID (FK), LogDate, Hours, Notes | Daily effort entry, replacing the manual Daily_Log sheet |
| EVIDENCE_DELIVERABLE | EvidenceID (PK), CSI_WO_No (FK), FileRef, EvidenceType, UploadedBy (FK), UploadedDate | Evidence and deliverable repository tied to the WO closure checklist |
| APPROVAL_RECORD | ApprovalID (PK), CSI_WO_No (FK), TierID (FK), ApprovedBy (FK), Decision, Reason, Date | Approval trail by complexity tier, including rework returns and overrides |
| TENDER_SCORING | ScoringID (PK), ReferenceNo, FunctionalBreadth, IntegrationCount, ComplianceDepth, SolutionNovelty, CommercialComplexity, StakeholderIntensity, WeightedScore, Tier | New-commitment scoring inputs and resulting size tier |
| GONOGO_EVALUATION | EvalID (PK), ScoringID (FK), PlanningHorizonDays, ProjectedUtilization, Recommendation, OverrideBy (FK), OverrideReason, Date | Capacity projection and decision log for new commitments |
| KPI_RECORD | KpiID (PK), RoleID (FK), StaffID (FK), Period, MetricName, Target, Achieved | Live KPI scorecard data, replacing the static KPI cascade document |
| OI_TRACKER | OiID (PK), StaffID (FK), Period, Registered, Won | Opportunity of Interest counts against role-specific annual targets |
| MASTER_DATA (Config) | RequestType, ComplexityTier, MultiplierFactor, SLATarget, RoleSplitPercentage | Configurable settings equivalent to the existing Settings / Baseline_Tiers / Role_Split / Categories sheets |
| TENDER (v1.1) | TenderID (PK), TenderNo, TenderName, Client, TenderCategory, ClosingDate, EstimatedValue, SubmittedValue, WinValue, Status, TenderOwner (FK), LinkedWOCount (derived) | The new top-level business object; status cycles through Prospect, Qualified, In Progress, Submitted, Clarification, Won, Lost and Cancelled |
| SKILL (v1.1) | SkillID (PK), SkillName, TechnologyDomain | Skills inventory tagged to one of eight configured technology domains (Cloud, Cyber Security, Data Centre, Network, Enterprise Architecture, AI / HPC, BIM, Consultancy) |
| STAFF_SKILL (v1.1) | StaffID (FK), SkillID (FK), CompetencyLevel, LastAssessmentDate, AssessedBy (FK) | Many-to-many link recording each staff member's assessed competency level (Beginner / Intermediate / Advanced / Expert) per skill |
| CERTIFICATION (v1.1) | CertificationID (PK), StaffID (FK), CertificationName, Vendor, CertificationLevel, IssueDate, ExpiryDate, Status, EvidenceFile | Per-staff certification register (e.g. AWS Solutions Architect Associate, Google Cloud Digital Leader, CCNA, CCNP Enterprise, TOGAF, EXIN Data Centre Specialist, BIM Certification) |
| TRAINING_PLAN (v1.1) | PlanID (PK), StaffID (FK), SkillID or CertificationID (FK), PlannedActivity, TargetDate, Status | Training roadmap linking planned activity to an identified skill or certification gap |

Relationships follow standard one-to-many patterns throughout: one EXTERNAL_WO may eventually map to one CSI_WO (1:1 by design, to prevent duplicate shadow numbering); one CSI_WO has many ASSIGNMENT, EFFORT_LOG and EVIDENCE_DELIVERABLE records; one STAFF record has many EFFORT_LOG, KPI_RECORD and OI_TRACKER entries over time. TENDER_SCORING and GONOGO_EVALUATION are linked 1:1 per evaluated commitment, since a single scoring exercise produces a single Go/No-Go decision.

Version 1.1 extends this model with one new one-to-many relationship and one new many-to-many relationship. One TENDER has many CSI_WO records (the Tender → WO → Task → Effort hierarchy introduced in Section 4.3); a CSI_WO's existing ASSIGNMENT, EFFORT_LOG and EVIDENCE_DELIVERABLE children are unchanged and simply roll up to the parent Tender through their existing CSI_WO link, satisfying FR-60 without duplicating effort data. Separately, STAFF and SKILL are linked many-to-many through STAFF_SKILL, and one STAFF record has many CERTIFICATION and TRAINING_PLAN entries over time.

# 12. Dashboard Requirements

Dashboards are scoped per role, so that each audience sees the data relevant to their accountability rather than a single undifferentiated view.

| Dashboard | Primary Users | Key Widgets / Metrics |
| --- | --- | --- |
| Department Dashboard | HOD, Solution Manager | Active WO count; staff utilization gauge against the CSI 85% / CMT 80% thresholds; overloaded / warning staff flags; recent Go/No-Go decision log |
| My Tasks | Team Member, BIM Modeler | Personal task list, due dates, SLA countdown, quick effort-log entry |
| Team Workload Board | Team Lead, Solution Manager | Kanban-style view of WOs by status across a pod or stream, with a per-staff load indicator |
| BIM Lifecycle Tracker | BIM Team Lead, BIM Modeler | BPEP status, LOD 300 / 400 / 500 milestone checklist, clash log, JKR verification status |
| Capacity & Go/No-Go Evaluator | HOD, Solution Manager | Live projection of utilization within the configured planning horizon for a proposed new commitment, with Go/No-Go recommendation |
| KPI Dashboard | All roles (own KPI); HOD / Solution Manager (team rollup) | Role-cascaded KPI scorecard with weights and achievement-to-date |
| OI & Commission Tracker | Team Lead, Solution Manager, HOD | Registered / won Opportunity of Interest count against quarterly and annual targets |
| Admin & Master Data Console | HOD, delegated Solution Manager | Request types, complexity tiers, multiplier factors, SLA targets, role-split percentages |
| Capability Readiness Dashboard (v1.1) | HOD, Solution Manager, Team Lead / BIM Team Lead | Skill distribution, competency heatmap, critical skill coverage, single-point-dependency risk, succession coverage; certification status, expiring certifications, certification achievement by team, certification progress against KPI target |
| Tender Pipeline Dashboard (v1.1) | HOD, Solution Manager | Active tenders, upcoming closing dates, tender pipeline value, tender win rate, tender resource load |
| Executive / Chairman Dashboard (v1.1) | Management, Chairman's Office, HOD | Cross-domain rollup spanning Operations, Resource, Business, Capability and Governance ,detailed in Section 12.1 |

## 12.1 Executive / Chairman Dashboard ,Widget Detail (v1.1)

The Executive / Chairman Dashboard is the one dashboard in this platform deliberately designed for an audience outside CSI's own role hierarchy. It exists to remove the multi-day manual rebuild effort described in Section 2.2 by giving Management and the Chairman's Office a standing, always-current view across five categories, without needing a bespoke briefing deck for every review cycle.

| Category | Widgets |
| --- | --- |
| Operations | Open WO, Closed WO, Overdue WO, SLA Achievement |
| Resource | Resource Utilization, Capacity Risk, Overloaded Resources, Available Capacity |
| Business | Active Tenders, Tender Pipeline Value, Won Value, Opportunity of Interest Progress |
| Capability | Certification Achievement, Skills Coverage, Critical Dependency Risk |
| Governance | Open Risks, Audit Findings, Compliance Status |

# 13. Capacity Planning Logic

## 13.1 Daily Usable Hours

Each staff member's Daily Usable Hours is calculated as the configured working hours per day multiplied by their individual Productivity Factor. The current default is 8 hours per day at a Productivity Factor of 0.80, giving 6.4 usable hours per day; the factor is configurable per staff member, for example 0.50 for a part-time staff member.

## 13.2 Utilization Bands

Utilization is calculated as hours worked divided by hours assigned. At the individual level, four bands are used to give an immediate visual read of load: Free (below 50%), Safe (50% to 84%), Warning (85% to 89%) and Overloaded (90% and above). At department level, separate thresholds apply ,85% for CSI and 80% for CMT ,reflecting the two departments' differing baseline workload patterns.

## 13.3 Tender / New-Commitment Scoring

Before any new tender or major commitment is accepted, it is scored across six weighted criteria, each on a 0–5 scale: functional breadth, integration count, compliance depth, solution novelty, commercial complexity and stakeholder intensity. The resulting weighted score determines a size tier ,Small, Medium, Large or Mega ,each with a baseline hour allocation (currently 65, 100, 200 and 320 CSI hours respectively).

Configured complexity multipliers are then applied where relevant: Rush, Consortium, Security Heavy, Custom Dev, Many Q&A and Onsite. The resulting Adjusted CSI Hours and Adjusted CMT Hours are distributed across roles using the configured Role-Split percentages, which must sum to 100% per department.

## 13.4 Go/No-Go Evaluation

Before a new commitment is accepted, the system projects department and individual utilization within a configurable planning horizon ,currently defaulted to 10 days ,assuming the proposed commitment's hours are added to existing assigned load. If the projection exceeds the relevant department threshold, the system returns a No-Go recommendation. The HOD retains the ability to override a No-Go recommendation, but every override requires a logged justification, ensuring the decision remains auditable rather than silently bypassed.

# 14. KPI Integration Logic

Every weighted KPI in CSI's existing cascade has a direct, traceable data source in the platform's schema, which is what allows the static KPI document to be replaced with a live scorecard rather than simply digitised.

| Role | KPI Basis | Data Source |
| --- | --- | --- |
| HOD | 8 registered / 3 won Opportunities of Interest annually; department utilization; governance dashboard maintenance | OI_TRACKER rollup; department-level EFFORT_LOG / ASSIGNMENT aggregation; APPROVAL_RECORD completeness |
| Solution Manager | OI tracking rollup across Team Leads; technical quality review pass rate before escalation | OI_TRACKER (stream rollup); APPROVAL_RECORD (Tier-2 decisions) |
| Team Lead | 3 registered / 1 won Opportunities of Interest annually; pod closure rate; Complexity-1 approval turnaround | OI_TRACKER; CSI_WO status by pod; APPROVAL_RECORD (Tier-1 decisions, timestamped) |
| Team Member | Task completion rate; hours-logged accuracy and timeliness; deliverable evidence completeness | EFFORT_LOG; EVIDENCE_DELIVERABLE; CSI_WO status |
| BIM Team Lead / BIM Modeler | Excluded from OI ownership; scored instead on BIM lifecycle milestone adherence ,BPEP timeliness, LOD 300/400/500 milestone hit rate, clash log resolution rate | BIM workspace milestone and clash-log records (Section 7.6) |

Because the KPI dashboard reads directly from operational tables rather than relying on manual entry, achievement-to-date is always current. This removes the review-period reconstruction effort that the existing Word-based KPI cascade requires today, and gives Team Leads and the Solution Manager a running view of their own and their team's standing well before any formal review.

# 15. Reporting Requirements

Reporting is designed around the report types CSI already produces by hand today, so that the platform directly replaces the manual rebuild effort rather than adding a parallel reporting layer.

| Report | Content | Audience |
| --- | --- | --- |
| Monthly WO Trend Report | Volume, hours and closure rate by month, in the same shape as the most recent department review's monthly trend slide | HOD, Management |
| Capacity & Utilization Report | Department and individual utilization, current and historical trend against the CSI 85% / CMT 80% thresholds | HOD, Solution Manager |
| CMT-to-CSI WO Linkage Report | Business value evidence ,CMT opportunity records linked to CSI WOs, submitted value influenced, hours linked ,mirroring the recent Chairman briefing content | HOD, Management |
| Governance & Compliance Audit Trail Export | Assignment, approval and closure history suitable for ISO 9001, PDPA and MAMPU/KRISA review | HOD, Compliance / Audit |
| KPI Achievement Report | Role-level KPI achievement-to-date for a selected period | All roles (own); HOD / Solution Manager (team) |
| OI & Commission Report | Registered / won OI counts and associated commission ledger per staff | Team Lead, Solution Manager, HOD |
| Resource Capacity Report (v1.1) | Detailed staff-level capacity worksheet ,assigned hours, worked hours, remaining capacity, utilization band ,suitable for offline tender resourcing decisions | Solution Manager, HOD |
| Competency Gap Analysis (v1.1) | Gap between required and current competency level per technology domain, with single-point-dependency flags | HOD, Solution Manager, Team Lead / BIM Team Lead |
| Certification Compliance Report (v1.1) | Certification status and upcoming expiries by staff and by team, against any client- or tender-mandated certification requirements | HOD, Solution Manager |
| Tender Pipeline Report (v1.1) | Active and historical tenders with status, value and linked WO/resource load | HOD, Solution Manager, Management |
| Chairman Executive Summary Report (v1.1) | Single consolidated export of the Executive / Chairman Dashboard (Section 12.1) ,Operations, Resource, Business, Capability and Governance | Management, Chairman's Office |

## 15.1 Export and Scheduling

- Export formats: PDF and Excel for all reports; PPTX for the management and Chairman-facing reports

- PPTX exports align directly to 10CS's existing corporate template (red, white and dark colour scheme with batik motifs), so Chairman-briefing decks can be generated from live data with editorial review only, rather than rebuilt slide-by-slide by hand as the most recent department review required

- Scheduling: on-demand generation for all reports, plus monthly automated generation for the Monthly WO Trend, Capacity & Utilization, KPI Achievement, and Chairman Executive Summary reports

- Distribution: report access follows the same role-based scope as the dashboards in Section 12 ,HOD and Management see full department reports, Team Leads and the Solution Manager see reports scoped to their own stream or pod

# 16. Future Roadmap

Delivery is proposed in four phases so that Management can approve and fund the platform incrementally, with each phase delivering a usable increment rather than requiring a single large commitment before any value is realised.

| Phase | Indicative Timeline | Scope |
| --- | --- | --- |
| Phase 1 ,Foundation | Months 1–3 | WO intake & classification, internal numbering, assignment & cascade, time & effort logging, evidence upload ,the core system of record (Sections 7.1–7.3, 7.9) |
| Phase 2 ,Capacity & Governance | Months 3–5 | Capacity & Resource Planning module (live version of the existing Excel model), Go/No-Go evaluator, SLA & Approval Engine, Governance & Documentation repository (Sections 7.10–7.11, 7.8) |
| Phase 3 ,KPI & Reporting | Months 5–7 | KPI & Performance Dashboard, OI & Commission Tracker, Skills/Competency/Certification Management, Tender Registry, and the full Reporting module including PPTX export aligned to the 10CS corporate template (Sections 7.12, 7.15, 7.16, 12, 15) |
| Phase 4 ,Integration & Intelligence | Months 7–12 | API integration with the corporate external WO/EWM system to remove manual reference entry; Power BI / Teams notification integration; AI-assisted resource assignment; AI-assisted tender scoring; predictive workload forecasting; skills gap prediction; succession planning analytics; extension beyond CSI/CMT to additional departments |

## 16.1 Platform Direction (Revised, v1.1)

Version 1.0 of this SRD recommended a Power Apps front end on SharePoint Lists, on the basis of zero incremental licensing cost given 10CS's existing Microsoft 365 investment. That recommendation is withdrawn in v1.1. The addition of the Tender Registry hierarchy, multi-criteria capacity and Go/No-Go calculations, and the Phase 4 AI-assisted and predictive capabilities place load-bearing logic on the platform that a SharePoint List-backed model is not well suited to carry at scale. The revised direction below is proposed instead.

| Layer | Recommendation |
| --- | --- |
| Frontend | Next.js with TypeScript and Tailwind CSS |
| Backend | Next.js API routes, or a dedicated FastAPI service for compute-heavy capacity, scoring and forecasting logic |
| Database | PostgreSQL |
| Authentication | Microsoft Entra ID or Google Workspace, aligned to whichever identity provider 10CS standardises on |
| Reporting | Power BI, retained from v1.0 for dashboard and report consumption |
| Hosting | Cloud VM or Kubernetes |

This direction is chosen to support long-term scalability, the complex capacity and tender-scoring calculations already defined in Sections 13 and 7.16, future AI integration as scoped in Phase 4, and eventual multi-department expansion beyond CSI and CMT. It is offered as a starting point for the Solution Architect's technical design review, not as a final architectural decision within this SRD; Power BI remains the reporting layer regardless of which frontend/backend direction is ultimately confirmed.

This Product Requirements Document is submitted for review and sign-off by the Solution Architect, Developer and Management prior to Phase 1 kickoff. Subsequent technical design, screen-level wireframes and a detailed project plan will follow approval of the scope and requirements defined herein.