CSI DIGITAL OPERATING PLATFORM

Comprehensive Module Workflow Review

20 Modules • API Endpoints • Role Matrix • Implementation Status

| Version: | 3.0 |
| --- | --- |
| Date: | 27 June 2026 |
| Author: | Farhan Bin Nordin |
| Department: | CSI, 10 Creative Solutions Sdn Bhd |
| Classification: | INTERNAL USE ONLY |

# Table of Contents

# Module Summary

Overview of all 20 modules with their current implementation status.

| # | Module | Category | Status |
| --- | --- | --- | --- |
| 1 | Authentication & Session Management | Core | COMPLETED |
| 2 | Work Order Management | Core | COMPLETED |
| 3 | WO Task Checklist & Progress | Core | COMPLETED |
| 4 | WO Assignment & Utilization | Tracking | COMPLETED |
| 5 | Effort Logging | Tracking | COMPLETED |
| 6 | Evidence Management | Tracking | COMPLETED |
| 7 | WO Progress Dashboard | Tracking | COMPLETED |
| 8 | My Tasks | Tracking | COMPLETED |
| 9 | Executive Dashboard | Analytics | COMPLETED |
| 10 | Department Dashboard | Analytics | NOT STARTED |
| 11 | Tender Pipeline (CSI View) | Analytics | PARTIALLY BUILT |
| 12 | Capacity Planning | Analytics | COMPLETED |
| 13 | Workloads View | Analytics | COMPLETED |
| 14 | Staff & Skills Management | Management | COMPLETED |
| 15 | KPI & Performance Dashboard | Management | COMPLETED |
| 16 | Reports & Analytics | Management | COMPLETED |
| 17 | Admin & Master Data Panel | System | COMPLETED |
| 18 | Notifications | System | COMPLETED |
| 19 | Audit Trail | System | COMPLETED |
| 20 | System Configuration | System | COMPLETED |

Status Legend: COMPLETED = Fully built and tested  |  PARTIALLY BUILT = Some functionality exists  |  NOT STARTED = Planned, not yet implemented

# Key Changes in v3.0

Major updates since v2.0 (26 June 2026):

- Department names corrected to match actual 10CS org structure: 12 departments (CSA, CMT, CSI, CPO, CST, CSO, CGI, CSF, CBA, CHO, Legal, Procurement)

- WO Source list updated: SVP/Chairman replaced with CHO code; total 13 source options

- Skills & Certifications module fully implemented: 3-tab view (Skills, Certifications, Training Plans) with CRUD and domain-based grouping

- KPI Dashboard fully implemented: quarter-based scorecard with progress rings, per-metric summary, expandable individual detail

- Reports module completed: 11 report types with CSV export and date range parameters

- Admin Panel expanded to 8 sub-sections: Pending Approvals, Request Types, Tiers, Baseline, Multipliers, Role Split, Settings, Staff Management

- Notifications module completed: bell badge, inbox page with category filters, mark-as-read, pagination

- System Configuration integrated into Admin Panel — no longer a separate module

- Audit log action values fixed: ‘Create’ corrected to ‘Insert’ to match DB constraint

# 1. Authentication & Session Management

Status: COMPLETED

OTP-based email authentication with no local passwords (SR-SEC-01). Supports dev bypass mode for local development. Staff register, admin approves, then OTP login flow.

Workflow Steps

- Staff submits registration request with name, email, staff code, department, role

- Admin (SystemConfigFlag=true) reviews and approves/rejects registration

- Approved staff requests OTP via email (6-digit code, 10-minute expiry)

- Staff enters OTP to verify identity

- System creates JWT session (8-hour expiry) stored in Redis, sets HttpOnly cookie

- All subsequent requests validated via middleware JWT check

- Logout destroys Redis session and clears cookie

Data Fields

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| Email | VARCHAR(100) | Yes | Staff email address, unique identifier |
| OTP Code | VARCHAR(6) | Yes | 6-digit one-time password |
| OTP Expiry | TIMESTAMP | Yes | 10 minutes from generation |
| Session ID | UUID | Yes | Redis session key |
| JWT Token | String | Yes | HS256 signed, 8h expiry, payload: {sid} |

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| POST | /api/auth/register | Public | Submit registration request |
| POST | /api/auth/request-otp | Public | Request OTP via email |
| POST | /api/auth/verify-otp | Public | Verify OTP and create session |
| GET | /api/auth/me | Any | Get current user profile |
| POST | /api/auth/logout | Any | Destroy session |
| GET | /api/auth/login | Public | Dev mode: auto-login bypass |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| Register | Yes | Yes | Yes | Yes |
| Approve Registration | Yes* | No | No | No |
| Login/Logout | Yes | Yes | Yes | Yes |

Business Rules

- No local passwords stored, ever (SR-SEC-01)

- OTP expires after 10 minutes or single use

- Admin approval required before first login

- SystemConfigFlag=true grants admin panel access

- Session cookie is HttpOnly, Secure, SameSite=Lax

- Dev bypass active only when NODE_ENV=development and OIDC_CLIENT_ID is empty

Implementation Notes

Fully implemented. Registration + OTP + admin approval flow working end-to-end. Future: migrate to OIDC SSO via Microsoft Entra ID.

# 2. Work Order Management

Status: COMPLETED

Core module for tracking work orders within CSI department. WOs originate from two sources: External (from EWM system or other departments) and Internal (created by HOD/Manager). Redesigned in v2 to match actual department workflow with dual priority, SLA working days, monitoring staff, and task checklist.

Workflow Steps

- HOD/Manager creates WO specifying Source of WO (14 department/source options)

- System auto-generates CSI_WO_No (format: 300-DDMMYYYY-NNN)

- For external WOs: optional External WO No, Source Department, Received Date recorded

- Request Type selected (grouped by domain), Complexity Tier and priority assigned

- Optional: assign staff member with allocated hours during creation

- If assigned, WO status transitions from Open to InProgress automatically

- Staff work on WO, update task progress, log effort hours

- Staff marks WO complete → PendingApproval

- HOD/Manager approves or returns WO

- Approved WO moves to Closed status

Data Fields

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| Source of WO | ENUM | Yes | CMT, CSA, CPO, CBA, CST, CSO, CGI, CSF, CHO, Legal, Procurement, CSI HOD, Others |
| CSI WO No | VARCHAR(20) | Auto | Auto-generated: 300-DDMMYYYY-NNN |
| Request Type | FK → REQUEST_TYPE | Yes | Grouped by domain (Consultancy, Solution, Innovation, etc.) |
| Title | VARCHAR(200) | Yes | Brief description of the work order |
| Priority (Inter-dept) | ENUM | Yes | Critical / High / Medium / Low — set by requestor |
| Priority (Internal) | ENUM | No | Critical / High / Medium / Low / N/A — CSI’s own assessment |
| SLA Working Days | INTEGER | No | Deadline measured in working days, not calendar dates |
| Complexity Tier | FK → COMPLEXITY_TIER | Yes | Tier 1 (Simple), Tier 2 (Moderate), Tier 3 (Complex) |
| Complexity Value | NUMERIC | No | Estimated effort or cost value (e.g. RM or man-days) |
| WO Monitoring | FK → STAFF | No | Staff member who oversees this WO |
| Tender/Project Code | VARCHAR(50) | No | Reference to tender or project code if applicable |
| Remark | TEXT | No | Additional notes or instructions |
| External WO No | VARCHAR(30) | No* | From EWM system. Required for external WOs, N/A for internal |
| Assignee | FK → STAFF | No | Optional at creation, can assign later from detail page |
| Assigned Hours | NUMERIC | No | Hours allocated to assignee |
| Status | ENUM | Auto | Open → InProgress → PendingApproval → Closed / OnHold |

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /api/wo | Any (scoped) | List WOs with filters, sort, cursor pagination |
| POST | /api/wo | HOD/SM/TL/BIM_TL | Create new work order with optional assignment |
| GET | /api/wo/:id | Any (scoped) | Get WO detail with tasks, assignments, effort, evidence |
| PATCH | /api/wo/:id | HOD/SM/TL | Update priority, due date, tier (requires amend reason) |
| POST | /api/wo/:id/assign | HOD/SM/TL/BIM_TL | Assign or reassign staff to WO |
| POST | /api/wo/:id/complete | Any (assigned) | Mark WO as complete |
| POST | /api/wo/:id/approve | HOD/SM/TL | Approve or return completed WO |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| Create WO | Yes | Yes | Yes | No |
| View WO (scoped) | Department | Stream | Pod | Self |
| Assign Staff | Yes | Yes | Yes | No |
| Update WO Fields | Yes | Yes | Yes | No |
| Complete WO | Yes | Yes | Yes | Yes (own) |
| Approve/Return | Yes | Yes | Yes | No |

Business Rules

- CSI_WO_No is auto-generated, never accepted as user input

- External WO No is optional — internal WOs (source: CSI HOD) have no external reference

- Row-level scope enforced server-side: HOD=Department, SM=Stream, TL=Pod, TM=Self

- Priority (Inter-dept) set by requestor; Priority (Internal) is CSI’s own assessment

- SLA measured in working days, not calendar dates

- Assignment during creation is optional; can assign later from WO detail page

- Reassignment requires a logged reason (audit trail)

- Status transitions: Open → InProgress (on assign) → PendingApproval (on complete) → Closed (on approve)

- Amending dueDate or tierId requires an amendReason

Implementation Notes

Fully redesigned in v2 (migration 017). Form, API, and frontend updated. Supports both external (EWM) and internal WO creation workflows. Future: EWM API integration for auto-import.

# 3. WO Task Checklist & Progress

Status: COMPLETED

Child task tracking per work order with percentage-based progress (0–100%). For Tender/RFP work orders, auto-populates a standard 16-item baseline checklist. Non-tender WOs support free-form task entry.

Workflow Steps

- When a Tender/RFP WO is created, system auto-populates 16-item baseline checklist from template

- For non-tender WOs, HOD/SM/TL adds tasks manually (free-form)

- Each task has: description, assigned staff (optional), scope (Internal/External), progress %

- Staff updates task progress (0–100%) as work progresses

- Overall WO progress calculated as average of all task progress values

- Tasks can be added, updated, or removed throughout the WO lifecycle

Data Fields

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| Task No | SERIAL | Auto | Auto-incrementing within each WO |
| Description | VARCHAR(200) | Yes | What needs to be done |
| Assigned To | FK → STAFF | No | Staff responsible for this task |
| Progress | INTEGER (0–100) | Yes | Percentage complete, default 0 |
| Scope | ENUM | Yes | Internal or External |
| Date Created | TIMESTAMP | Auto | When task was added |
| Date Completed | TIMESTAMP | Auto | When progress reaches 100% |

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| POST | /api/wo/:id/tasks | HOD/SM/TL/BIM_TL | Add task to work order |
| PATCH | /api/wo/:id/tasks/:taskId | Any (scoped) | Update task progress, description, assignment |
| DELETE | /api/wo/:id/tasks/:taskId | HOD/SM/TL | Remove task from work order |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| Add Task | Yes | Yes | Yes | No |
| Update Progress | Yes | Yes | Yes | Yes (own) |
| Delete Task | Yes | Yes | Yes | No |

Business Rules

- Tender/RFP WOs auto-populate from TENDER_CHECKLIST_TEMPLATE (16 baseline items)

- Baseline items: Culcu, EP Fill, Prestasi, Jadual Pelaksanaan, Pematuhan, Org Chart, Pasukan Projek, Cadangan, Katalog/Brosur, and others

- Non-tender WOs have no standard template — tasks are fully free-form

- Progress must be 0–100 integer

- WO overall progress = AVG(task progress values)

- Complex tenders may have additional tasks beyond the baseline

Implementation Notes

Fully implemented. Template table seeded with 16 items. Auto-population triggered by request type name containing ‘Tender’ or ‘RFP’.

# 4. WO Assignment & Utilization

Status: COMPLETED

Staff assignment workflow with capacity-aware utilization view. Supports initial assignment during WO creation and later reassignment from the detail page.

Workflow Steps

- Option A: Assign during WO creation via optional ‘Assign To Staff’ section

- Option B: Assign later from WO detail page → /wo/:id/assign

- Assignment page shows staff list with utilization bands and pod filters

- Manager selects staff member and allocates hours

- System creates assignment record and updates WO.AssignedTo

- If WO was Open, status transitions to InProgress

- Reassignment deactivates current assignment and requires a reason

Data Fields

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| Staff ID | FK → STAFF | Yes | Assigned team member |
| Assigned Hours | NUMERIC | Yes | Hours allocated for this WO |
| Assigned Date | DATE | Auto | Date of assignment |
| Assigned By | FK → STAFF | Auto | Manager who made the assignment |
| Is Current | BOOLEAN | Auto | true for active assignment |
| Reassign Reason | VARCHAR(500) | Conditional | Required when reassigning |

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| POST | /api/wo/:id/assign | HOD/SM/TL/BIM_TL | Assign or reassign staff |
| GET | /api/capacity | Any | Staff utilization list with bands |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| Assign Staff | Yes | Yes | Yes | No |
| Reassign (with reason) | Yes | Yes | Yes | No |
| View Utilization | Department | Stream | Pod | Self |

Business Rules

- Utilization bands: Free (<50%), Safe (50–74%), Warning (75–89%), Overloaded (≥90%)

- Reassignment requires a logged reason

- Assignment triggers notification to assigned staff

- First assignment transitions WO from Open to InProgress

Implementation Notes

Fully implemented. Both create-time assignment and post-creation assignment supported.

# 5. Effort Logging

Status: COMPLETED

Daily time tracking per work order. Staff log hours spent each day with optional notes.

Workflow Steps

- Staff navigates to assigned WO or My Tasks

- Logs hours for a specific date (max 8h per entry)

- Adds optional notes describing work done

- Effort totals visible on WO detail and progress dashboard

Data Fields

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| WO ID | FK → CSI_WO | Yes | Which work order |
| Log Date | DATE | Yes | Date work was performed |
| Hours | NUMERIC(4,2) | Yes | Hours spent (0.01–8.00) |
| Notes | VARCHAR(500) | No | Description of work done |

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /api/effort | Any (scoped) | List effort logs with filters |
| POST | /api/effort | Any | Log effort hours |
| PATCH | /api/effort/:id | Owner | Update hours or notes |
| DELETE | /api/effort/:id | Owner | Remove effort entry |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| Log Own Effort | Yes | Yes | Yes | Yes |
| View Effort (scoped) | Department | Stream | Pod | Self |
| Edit/Delete Own | Yes | Yes | Yes | Yes |

Business Rules

- Maximum 8 hours per effort log entry

- Staff can only edit/delete their own entries

- Effort totals aggregated on WO detail page

Implementation Notes

Fully implemented.

# 6. Evidence Management

Status: COMPLETED

File upload and management for work order deliverables and supporting documents.

Workflow Steps

- Staff requests upload URL for a file (validates type and size)

- System returns pre-signed upload URL

- Staff uploads file directly to storage

- Staff confirms upload with evidence type classification

- Evidence listed on WO detail page

- Soft-delete only — files are never hard-deleted

Data Fields

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| Filename | VARCHAR(200) | Yes | Original file name |
| MIME Type | VARCHAR(100) | Yes | PDF, images, Office docs, ZIP |
| File Size | INTEGER | Yes | Max 25 MB |
| Evidence Type | VARCHAR(50) | Yes | Category classification |
| RemovedAt | TIMESTAMP | No | Soft-delete timestamp |
| RemovedBy | FK → STAFF | No | Who soft-deleted |

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| POST | /api/evidence/upload-url | Any | Request pre-signed upload URL |
| POST | /api/evidence/confirm | Any | Confirm upload completion |
| GET | /api/evidence | Any (scoped) | List evidence for a WO |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| Upload Evidence | Yes | Yes | Yes | Yes |
| View Evidence | Department | Stream | Pod | Self |
| Soft-Delete | Yes | Yes | No | No |

Business Rules

- Evidence files use soft-delete (RemovedAt/RemovedBy), never hard delete

- Allowed types: PDF, JPEG, PNG, GIF, DOCX, XLSX, PPTX, ZIP

- Maximum file size: 25 MB

Implementation Notes

Fully implemented.

# 7. WO Progress Dashboard

Status: COMPLETED

Comprehensive progress tracking dashboard with overview stats, overdue items, assignee breakdown, priority analysis, and SLA compliance.

Workflow Steps

- User navigates to WO Progress page

- Dashboard shows role-scoped data (HOD=dept, SM=stream, TL=pod, TM=self)

- Overview cards: total, open, in-progress, closed, overdue, avg resolution days, SLA compliance %

- Overdue items list with days overdue count

- By-assignee breakdown: staff name, open/in-progress/closed/overdue counts, effort hours

- By-priority breakdown: active, closed, overdue per priority level

- SLA bands: Overdue, Due Soon (3d), Due This Week, On Track, No Due Date

- Recent activity feed showing latest WO updates

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /api/wo/progress | Any (scoped) | Full progress dashboard data |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| View Dashboard | Department | Stream | Pod | Self |

Business Rules

- All data is role-scoped at the server level

- SLA compliance = % of closed WOs completed on or before due date

- Average resolution days = mean time from creation to closure

Implementation Notes

Fully implemented.

# 8. My Tasks

Status: COMPLETED

Personal work queue for individual staff members showing their assigned WOs with summary counts.

Workflow Steps

- Staff views their assigned work orders

- Summary: open, in-progress, pending approval, due this week

- Filter by status

- Click through to WO detail for actions

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /api/wo/my-tasks | Any | Personal WO list with summary |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| View Own Tasks | Yes | Yes | Yes | Yes |

Business Rules

- Shows only WOs assigned to the current user

- Due this week = WOs with due date within 7 days

Implementation Notes

Fully implemented.

# 9. Executive Dashboard

Status: COMPLETED

High-level KPI summary for department heads with status distribution, priority breakdown, and recent activity.

Workflow Steps

- HOD views department-level KPI cards

- WO status distribution chart

- Priority breakdown

- Recent activity table

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /api/dashboard | HOD/SM | Executive dashboard data |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| View Dashboard | Yes | Yes | No | No |

Business Rules

- Department-scoped data for HOD

Implementation Notes

Fully implemented. Shows on the main / route.

# 10. Department Dashboard

Status: NOT STARTED

Operational dashboard with kanban board view of WOs by status, stream/pod filters, and team capacity at-a-glance.

Workflow Steps

- Manager views kanban board with WO cards organized by status columns

- Filter by stream or pod

- Capacity utilization overview per team member

- Drag-and-drop status transitions (future)

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /api/dashboard/department | HOD/SM/TL | Department dashboard data (planned) |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| View Dashboard | Yes | Yes | Yes | No |

Business Rules

- Role-scoped: HOD sees department, SM sees stream, TL sees pod

Implementation Notes

Not yet started. Planned as operational companion to the Executive Dashboard.

# 11. Tender Pipeline (CSI View)

Status: PARTIALLY BUILT

Read-only tracking view of tenders for CSI department. CMT department owns tender intake, commercial/pricing, and submission. CSI only handles the technical part once a tender is approved as ‘Go’.

Workflow Steps

- CMT captures tender intake and initiates commercial evaluation

- Go/No-Go decision made by tender committee (HOD CSI + HOD CMT)

- Once ‘Go’, CMT initiates WO to CSI for technical work

- CSI tracks: tender status, technical assignments, deliverables via WO

- CSI view is read-only — no create/edit actions for tenders

- Full tender management will be in CMT module (future)

Data Fields

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| Tender No | VARCHAR(30) | Auto | Auto-generated by system |
| Title | VARCHAR(200) | Yes | Tender title |
| Client Name | VARCHAR(150) | Yes | Client/organization |
| Status | ENUM | Yes | Pipeline stages |
| Indicative Value | NUMERIC | No | Estimated contract value (RM) |
| Submission Date | DATE | No | Tender submission deadline |

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /api/tenders | Any (scoped) | List tenders (read-only for CSI) |
| GET | /api/tenders/:id | Any (scoped) | Tender detail (read-only for CSI) |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| View Tenders | Yes | Yes | Yes | Yes |
| Create/Edit Tender | No* | No* | No* | No* |

Business Rules

- CSI users have read-only access to tenders

- Tender creation and management belongs to CMT department (future module)

- Go/No-Go is decided by committee: HOD CSI + HOD CMT

- Once Go, CMT initiates WO to CSI; CSI manages technical execution

- ‘+ New Tender’ button removed from CSI sidebar

- Tender link positioned at bottom of CSI sidebar as read-only tracking

Implementation Notes

Page exists with read-only list. No create/edit actions for CSI. Full tender management deferred to CMT module. Sidebar link moved to bottom position.

# 12. Capacity Planning

Status: COMPLETED

Staff utilization calculation based on assigned hours, role split percentages, and productivity factors.

Workflow Steps

- System calculates available hours per staff based on role split and productivity

- Assigned hours aggregated from active work orders

- Utilization percentage = assigned hours / available hours

- Staff categorized into bands: Free, Safe, Warning, Overloaded

Data Fields

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| Utilization % | Calculated | Auto | Assigned hours / available capacity |
| Band | ENUM | Auto | Free / Safe / Warning / Overloaded |
| Remaining Capacity | NUMERIC | Auto | Available minus assigned hours |

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /api/capacity | Any (scoped) | Staff utilization with bands |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| View Capacity | Department | Stream | Pod | Self |

Business Rules

- Role-split percentages must sum to exactly 100% per department

- Bands: Free <50%, Safe 50–74%, Warning 75–89%, Overloaded ≥90%

Implementation Notes

Fully implemented.

# 13. Workloads View

Status: COMPLETED

Domain-tabbed view showing WO distribution across request type domains with summary statistics.

Workflow Steps

- User navigates to Workloads page

- Tabs for each domain: All, Consultancy, Solution, Innovation, etc.

- Summary cards: active tenders, total value, SLA compliance, overdue count

- Filterable WO table within each domain tab

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /api/workloads | Any (scoped) | WO summary by domain |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| View Workloads | Department | Stream | Pod | Self |

Business Rules

- Data is role-scoped

- No tender creation from this page (removed)

Implementation Notes

Fully implemented. ‘+ New Tender’ button removed since CSI doesn’t create tenders.

# 14. Staff & Skills Management

Status: COMPLETED

Staff profiles, certifications tracking, skill assessments, and skills management for all CSI staff members. Supports CRUD for skills and certifications with domain-based grouping.

Workflow Steps

- Staff views their own skills and certifications on Profile page

- Skills page shows full department skill matrix with domain tabs

- Staff can add new skills with competency level (Beginner/Intermediate/Advanced/Expert)

- Staff can add certifications with vendor, level, issue date, and expiry date

- Certifications tracked with status indicators for expiry

- HOD/SM can view team-wide skills across the department/stream

Data Fields

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| Skill Name | VARCHAR(100) | Yes | Name of the skill |
| Technology Domain | VARCHAR(50) | Yes | Cloud, Cyber Security, Network, BIM, etc. |
| Competency Level | ENUM | Yes | Beginner / Intermediate / Advanced / Expert |
| Last Assessment Date | DATE | Yes | Date of last competency assessment |
| Certification Name | VARCHAR(100) | Yes | Name of certification |
| Vendor | VARCHAR(100) | No | Issuing organization |
| Certification Level | VARCHAR(50) | No | Professional / Expert / Specialist / etc. |
| Issue Date | DATE | Yes | When obtained |
| Expiry Date | DATE | No | When it expires |

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /api/skills | Any (scoped) | Staff skills list with domain filter |
| POST | /api/skills | Any | Add new skill assessment |
| PATCH | /api/skills/:id | Owner/Admin | Update skill competency level |
| POST | /api/skills/certifications | Any | Add certification |
| PATCH | /api/skills/certifications/:id | Owner/Admin | Update certification |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| View Own Skills | Yes | Yes | Yes | Yes |
| View Team Skills | Department | Stream | Pod | No |
| Add Own Skills/Certs | Yes | Yes | Yes | Yes |
| Manage Others | Yes | No | No | No |

Business Rules

- STAFF rows are never hard-deleted (Active/Inactive/OnLeave status)

- Skills grouped by Technology Domain for matrix view

- Certifications tracked with expiry dates

Implementation Notes

Fully implemented. Skills and certifications CRUD with domain-based views.

# 15. KPI & Performance Dashboard

Status: COMPLETED

Performance scorecard and achievement tracking by quarter. Shows overall achievement, per-metric summary, individual scorecards with expandable detail, and OI (Opportunity of Interest) tracking.

Workflow Steps

- User selects quarter from period dropdown (last 8 quarters available)

- Dashboard displays 4 KPI cards: Overall Achievement %, Staff Tracked, Metrics Met (x of y), Miss Rate %

- Metric Achievement Summary shows grid of cards per metric with progress rings

- Individual Scorecards table shows each staff member with progress, metrics met/total, OI stats

- Expandable detail per staff shows each metric as progress bar with target vs achieved

Data Fields

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| Staff ID | FK → STAFF | Yes | Which staff member |
| Period | VARCHAR(20) | Yes | Quarter format: YYYY-QN (e.g. 2026-Q2) |
| Metric Name | VARCHAR(100) | Yes | KPI metric name |
| Target Value | NUMERIC | Yes | Expected target |
| Achieved Value | NUMERIC | No | Measured result |
| OI Registered | INTEGER | No | Opportunity of Interest count |
| OI Won | INTEGER | No | OI converted to wins |

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /api/kpi | Any (scoped) | KPI dashboard data by period |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| View KPI Dashboard | Department | Stream | Pod | Self |

Business Rules

- Color-coded achievement: green >= 100%, yellow >= 70%, red < 70%

- OI Won must be <= OI Registered

- Data grouped by staff with expandable metric detail

Implementation Notes

Fully implemented with SVG progress rings, color-coded metrics, and expandable staff detail.

# 16. Reports & Analytics

Status: COMPLETED

Report generation centre with 11 predefined report types covering operations, capacity, governance, KPI, tenders, and executive summary. CSV export available; PDF/Excel/PPTX planned via FastAPI compute worker.

Workflow Steps

- User navigates to Reports page, sees grid of 11 report cards

- Click a report card to open parameter panel

- Set Period From/To dates and export Format (CSV available now; PDF/Excel/PPTX planned)

- Click 'Generate Report' to download the data

- Available reports: Monthly WO Trend, Capacity & Utilization, CMT-to-CSI WO Linkage, Governance & Compliance Audit Trail, KPI Achievement, OI & Commission, Resource Capacity, Competency Gap Analysis, Certification Compliance, Tender Pipeline, Chairman Executive Summary

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /api/reports | HOD/SM | Generate report data with type and date range |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| View Reports | Yes | Yes | No | No |
| Export Reports | Yes | Yes | No | No |

Business Rules

- Reports are role-scoped to department/stream level

- 11 report types covering all operational domains

- CSV export immediate; PDF/Excel/PPTX require FastAPI worker (planned)

Implementation Notes

Fully implemented with 11 report types. CSV export working. Rich PDF/Excel export planned for FastAPI integration.

# 17. Admin & Master Data Panel

Status: COMPLETED

Comprehensive administrative panel with 8 sub-sections: Pending Approvals, Request Types & SLA, Complexity Tiers, Baseline Tiers, Multiplier Factors, Role Split %, System Settings, and Staff Management. Accessible only to users with SystemConfigFlag=true.

Workflow Steps

- Admin navigates to Admin panel (visible in sidebar only for SystemConfigFlag users)

- Left sub-navigation shows 8 sections

- Pending Approvals: review and approve/reject staff registration requests, assign roles

- Request Types & SLA: inline edit type codes, names, domains, and SLA day targets

- Complexity Tiers: inline edit tier codes, names, approver roles

- Baseline Tiers: read-only view of tier sizing (CSI/CMT hours)

- Multiplier Factors: inline edit factor values (Rush, Consortium, Security-Heavy, etc.)

- Role Split %: grouped by department, editable percentages that must sum to 100%

- System Settings: key-value system configuration with inline edit

- Staff Management: add/edit staff members with department, role, productivity factor, status

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /api/admin/registrations | Admin | List pending registrations |
| PATCH | /api/admin/registrations/:id | Admin | Approve or reject registration |
| GET | /api/admin/staff | Admin | List staff with filters |
| POST | /api/admin/staff | Admin | Create new staff member |
| PATCH | /api/admin/staff/:id | Admin | Update staff details |
| PATCH | /api/admin/request-types/:id | Admin | Update request type SLA |
| PATCH | /api/admin/tiers/:id | Admin | Update complexity tier |
| PATCH | /api/admin/multipliers/:id | Admin | Update multiplier factor |
| PUT | /api/admin/role-split/:deptId | Admin | Save role split for department |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| Access Admin Panel | Yes* | Yes* | Yes* | No |
| Approve/Reject Registration | Yes* | Yes* | Yes* | No |
| Manage Staff | Yes* | Yes* | Yes* | No |
| Edit Master Data | Yes* | Yes* | Yes* | No |

Business Rules

- Only users with SystemConfigFlag=true can access (not role-based)

- Registration approval is required before first login

- Role split percentages must sum to exactly 100% per department

- Staff rows are never hard-deleted — use Active/Inactive/OnLeave status

Implementation Notes

Fully implemented with 8 sub-sections. *Requires SystemConfigFlag, not role-based.

# 18. Notifications

Status: COMPLETED

In-app notification system with bell icon badge, notification inbox page, category filtering, and mark-as-read functionality.

Workflow Steps

- System generates notification on trigger events (WO assignment, approval, SLA warning)

- Notification bell in topbar shows unread count badge

- User clicks bell or navigates to /notifications

- Notification inbox shows list with category badges (WorkOrder/Approval/Tender/System/General)

- Filter by All or Unread

- Mark individual notifications as read, or use 'Mark all as read' button

- Click 'View' to navigate to the linked resource

Data Fields

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| Title | VARCHAR(200) | Yes | Notification heading |
| Body | TEXT | No | Notification detail |
| Category | ENUM | Yes | WorkOrder / Approval / Tender / System / General |
| Link URL | VARCHAR(300) | No | Navigation target |
| Read At | TIMESTAMP | No | When user read the notification |

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /api/notifications | Any | List notifications with pagination |
| PATCH | /api/notifications/:id/read | Owner | Mark as read |
| PATCH | /api/notifications/read-all | Owner | Mark all as read |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| Receive Notifications | Yes | Yes | Yes | Yes |
| Mark as Read | Yes | Yes | Yes | Yes |

Business Rules

- Notification created on: WO assignment, SLA approaching, approval request

- Unread notifications show blue dot and light blue background

- Pagination with Previous/Next buttons

Implementation Notes

Fully implemented. Bell icon badge, notification inbox with filters, mark-as-read.

# 19. Audit Trail

Status: COMPLETED

Immutable audit log with hash-chaining for all significant system actions. INSERT+SELECT only for the application database role.

Workflow Steps

- System logs action on entity change (create, update, assign, status change)

- Each entry hash-chained with SHA-256 of previous entry

- Audit log is append-only — no UPDATE or DELETE permitted

- New partitions automatically inherit immutability via event trigger

Data Fields

| Field | Type | Required | Description |
| --- | --- | --- | --- |
| Entity Name | VARCHAR(50) | Yes | Table name (e.g. CSI_WO) |
| Entity ID | UUID | Yes | Record ID |
| Action | VARCHAR(20) | Yes | Insert / Update / Delete |
| Field Name | VARCHAR(50) | No | Which field changed |
| Old Value | TEXT | No | Previous value |
| New Value | TEXT | No | New value |
| Reason | VARCHAR(500) | No | Why the change was made |
| Performed By | FK → STAFF | Yes | Who made the change |
| Integrity Hash | VARCHAR(64) | Auto | SHA-256 chain hash |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| View Audit Log | Yes | No | No | No |

Business Rules

- AUDIT_LOG is INSERT+SELECT only for csidop_app role

- Never grant UPDATE/DELETE, including on new partitions

- Event trigger (migration 013) enforces immutability automatically

- Hash chain: SHA-256(prevHash | entityName | entityId | action | timestamp)

Implementation Notes

Fully implemented. Infrastructure tested with partition auto-protection.

# 20. System Configuration

Status: COMPLETED

Integrated into the Admin Panel (Module 17). Lookup tables, multiplier factors, role splits, and system settings are all managed from the Admin sub-navigation.

Workflow Steps

- Admin navigates to Admin panel → selects relevant sub-section

- Request Types & SLA: view and inline-edit type codes, names, domains, SLA targets

- Complexity Tiers: view and inline-edit tier definitions

- Multiplier Factors: view and inline-edit multiplier values

- Role Split %: edit department role distribution (must sum to 100%)

- System Settings: view and edit key-value system configuration

API Endpoints

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /api/lookups | Any | Read all lookup tables |
| PATCH | /api/admin/request-types/:id | Admin | Update request type |
| PATCH | /api/admin/tiers/:id | Admin | Update complexity tier |
| PATCH | /api/admin/multipliers/:id | Admin | Update multiplier factor |
| PUT | /api/admin/role-split/:deptId | Admin | Save role split for department |

Role Access Matrix

| Action | HOD | SM | TL | TM |
| --- | --- | --- | --- | --- |
| View Configuration | Yes* | Yes* | Yes* | No |
| Modify Configuration | Yes* | Yes* | Yes* | No |

Business Rules

- Only users with SystemConfigFlag=true

- Changes to lookup tables are audited

- Role split percentages must sum to exactly 100% per department

Implementation Notes

Fully implemented as part of Admin Panel. *Requires SystemConfigFlag.